# SocialBlocker v6: Updated Product Roadmap

Last Updated: Oct 18, 2025

This document tracks the progress and future plans for SocialBlocker v6.

### ✅ Recently Completed (Current Sprint)

A highly successful sprint focused on core stability, major feature implementation, and architectural improvements.

Tier 1: Core Functionality & Architecture

- ~~Fix Usage Tracking: Refined keywords for "Twitter/X" to prevent over-counting and ensure data accuracy.~~

- ~~Fix All Date Bugs: Resolved UTC/local time zone issues, ensuring History and Data tabs correctly display the current day's data.~~

- ~~Implement History Per Site: Added backend logic and UI to track and display both "Time on Site" and "Unblocks Today" for individual sites.~~

- ~~Implement Background Mode ("Tray App"): Fundamentally changed the app's architecture to run as a persistent background service with a fully-featured system tray icon (hide on close, show/quit from menu, single-instance lock).~~

- ~~Enhance Deep Work Input: Upgraded the UI to accept both "Hours" and "Minutes" for a more intuitive user experience.~~

Tier 2: UI/UX & Feature Polish

- ~~Fix Broken "Data" Tab: Restored tab functionality by removing orphaned code.~~

- ~~Enable Master History Chart: Successfully logged blocker toggle events to populate the main history chart.~~

- ~~Improve Chart Readability: Updated date formatting on the History chart for clarity.~~

- ~~Declutter Data Tab: Removed the confusing "Limit Adherence Rate" chart to streamline the UI.~~

- ~~Improve UI Clarity: Added descriptive text to the main History chart.~~

### 📋 Future Docket (Next Sprints)

This is the prioritized list of features and improvements to be tackled in the future.

Tier 1: Immediate Next Steps

- Debug "Run at Login": Investigate why the tray icon is not appearing on system startup as expected.

- Finalize Deep Work UI: Make Deep Work a more distinct, immersive feature. This could involve creating a full-screen modal or a dedicated tab that activates during a session to reinforce focus.

- Build a Better Data/Analytics Tab: Design and implement new, more intuitive charts to replace the old Adherence chart.

  - Top Candidate: A "Top Distractions" chart (pie or bar) showing total time spent per site over the last 7/30 days.

  - Handle "Zero Usage" Days: In all charts and future analytics (like streaks), ensure that days with zero tracked usage are correctly interpreted as "successful" or "no activity" days, rather than being ignored or breaking streaks.

Tier 2: Future Core Features

- Implement "Run at Login": Add the functionality (likely a checkbox in a future settings panel) to have the application start automatically with Windows.

- Improve Blocking for Desktop Apps (On Hold): Revisit and implement robust blocking for desktop executables (e.g., Facebook.exe, WhatsApp.exe) using Windows Firewall rules during Deep Work sessions. This is currently deferred pending changes to the Messenger app.

Tier 3: Long-Term Architectural Goals

- Build a Centralized Settings Panel: Create a dedicated area for managing site lists, keywords, Deep Work presets, and application settings (like "Run at Login").

- Improve Tracking Accuracy with a Browser Extension: For 100% accurate site detection, architect and build a lightweight browser extension that sends the active URL directly to the Electron app via Native Messaging.

Tier 4: Cross-Platform Vision

- Integrate Phone Usage Data: Develop a system to import and display phone usage data alongside desktop data for a complete digital wellness overview.

  - Phase 1 (MVP): Implement a manual import feature for Google Takeout's JSON/CSV files from Digital Wellbeing.

  - Phase 2 (Robust): Build a minimal Android companion app to automatically sync data